COSC 5030 – Agile Software Development

Project Proposal

# Project Description

|  |  |
| --- | --- |
| **Project Title** | SAS Application Management System (SAMS) |
| **Developers** | Kurt Andrews and Brian Royer |
| **Language** | C++ |
| **Project Description** | The SAS Application Management System will allow developers and managers maintain data about developers, projects, teams, programs that will be used to configure paging, notification, and environment defaults for applications running in A SAS environment.  The data also keeps track of processes during execution. The data captured includes the start and end times of the process as well as the process status during execution. SAMS does not create this process data, but SAMS should provide an interface for viewing and querying the data. |

# Feature List

|  |  |  |  |
| --- | --- | --- | --- |
| **Need** | **Priority** | **Features** | **Planned Release** |
| Manage Employees | High | * Add employee * Change employee * Remove employee |  |
| Manage Teams | High | * Add team * Change team * Remove team |  |
| Manage System | High | * Setup / change system preferences * Create, update, delete system variables |  |
| Manage Programs | High | * Add program * Change program * Remove program |  |
| Manage Projects | High | * Add project * Change project * Remove project |  |
| Manage Applications | High | * Add application * Change Application * Remove Application |  |
| View Events | Low | * Display event log * Query event log |  |

# Feature Time Log

**Team Velocity: 15**

| **Feature** | **Estimate (Hours)** | **Actual (Hours)** | **Date Implemented** |
| --- | --- | --- | --- |
| Manage Employees   * Add employee * Change employee * Remove employee * Display employee * Edit: Added full-time attribute | Total: 15   * 3 * 3 * 5 * 2 * 1 | Total: 15   * 3 * 3 * 5 * 2 * 1 | Released: 1/16/2012  1/14/2012  1/14/2012  1/15/2012  1/14/2012  1/20/2011 (Released 1/23/2012) |
| Manage Teams   * Add team * Change team * Remove team * Display team   Requested Release: 1/23/2012 (delayed) | Total: 17   * 3 * 3 * 5 * 2 * (Fix) 4 | Total: 16   * 4 * 2 * 4 * 2 * 4 | Released:  1/30/2012  1/30/2012  1/30/2012  1/30/2012 |
| Manage System   * Setup / change system preferences * Create, update, delete system variables |  |  |  |
| Manage Programs   * Add program * Change program * Remove program * Display program   Requested Release: 1/30/2012 | Total: 6   * 2 * 1 * 2 * 1 | Total: 4   * 1 * 1 * 1 * 1 | Released: 1/30/2012  1/28/2012  1/28/2012  1/28/2012  1/28/2012 |
| Manage Projects   * Add project * Change project * Remove project * Display project | Total 12  3  3  3  3 |  |  |
| Manage Applications   * Add application * Change Application * Remove Application * Display Application | Total 12  3  3  3  3 |  |  |
| View Events   * Display event log * Query event log |  |  |  |
| Data Persistence   * Employee * Team * Program   Requested Release: 1/30/2012 | Total: 6   * 2 * 2 * 2 | Total: 5   * 2 * 2 * 1 | Released: 1/30/2012  1/26/2012  1/30/2012  1/28/2012 |